## Slide 1: Pillar
By Vince Kang, Nathanael Afuakwah, Tyler Duong

## Slide 2: METRICS
How many Stories rolled over: 3
How many stories have been completed: 1
Average Number of stories completed per sprint: 0.3
Average Number of Story points:
  Tyler Duong: 0.3
  Nathanael Afuakwah: 0
  Vince Kang: 0
Stories are rolling over since work is not being done properly, and poor communication between teammates have caused stories to not even be made in the first place to be created/completed.

## Slide 3: Retrospective
What Went Well
  Our team knows what needs to be done for the project
  Everyone knows the general concept and principal of the items needed for the project
Could have went better
  Communication could have been increased, which would result in a concise idea of the project so everyone was on the same page. This would have also let everyone understand what stories to work on and create